HALIX ASSEMBLER

Maintenance Plan Document

Version 2.0  |  April 2026

| Document Title | HALIX Assembler — Maintenance Plan Document |
| --- | --- |
| Version | 2.0 |
| Date | April 2026 |
| Project | HALIX Assembler |
| Current Release | v1.2.0 — 77/77 tests passing |
| Repository | https://github.com/josiah1chuku/halix-assembler |
| Authors | Alissa Forde, Dunkley, Kimieka, Kiros, Kalab M., Josiah Chuku |
| Team | Avenger Assembler — CEN5075, FAMU, 2026 |
| Status | Active Maintenance |

# 1. Introduction

This Maintenance Plan Document (MPD) defines the strategy, procedures, and responsibilities for maintaining the HALIX Assembler after its initial deployment. Maintenance is the final and ongoing phase of the Software Development Life Cycle (SDLC), ensuring the assembler remains functional, up to date, and aligned with evolving requirements.

The HALIX Assembler translates Halix assembly language (.hal) source files into machine code (.hlx) through a five-pass pipeline. It supports 54 instructions loaded from an external configuration file (halix.opcode), making it easy to extend without recompiling the source code.

## 1.1 Maintenance Objectives

The objectives of this maintenance plan are to provide clear procedures for fixing defects discovered after deployment; to define how new instructions and features are added to the assembler; to establish version control and release management standards; to document responsibilities for each type of maintenance activity; and to ensure the test suite remains current and all 77 baseline tests continue to pass after every change.

## 1.2 Scope

This plan covers all maintenance activities for the HALIX Assembler v1.2.0 and future versions, including corrective maintenance (bug fixes), adaptive maintenance (new instruction sets), perfective maintenance (performance and usability improvements), and preventive maintenance (code refactoring and documentation updates).

# 2. Types of Maintenance

The HALIX Assembler maintenance activities are organized into four standard categories as defined by IEEE standard for software maintenance:

| Type | Definition | HALIX Examples | Priority |
| --- | --- | --- | --- |
| Corrective | Fixing defects after deployment | Fix .BLOCK directive; fix negative data values in .hlx; fix symbol table ordering | High |
| Adaptive | Modifying for new requirements | Add new instructions to halix.opcode; support Halix v25 instruction set | High |
| Perfective | Improving usability without changing functionality | Pointer error messages; unused variable warnings; --help/--man/--version flags; team author display | Medium |
| Preventive | Restructuring to prevent future problems | Modular src/ layout; GitHub Actions CI; .gitattributes for Unix line endings | Low |

# 3. Maintenance Procedures

## 3.1 Corrective Maintenance — Bug Fix Procedure

Follow these steps whenever a defect is reported or discovered:

1. Log the defect in the GitHub Issues tab with title, description, steps to reproduce, and expected vs actual behavior.

2. Assign a severity: Critical (assembler crashes), High (wrong output), Medium (misleading error message), Low (cosmetic).

3. Create a fix branch:

git checkout -b fix/description-of-bug

4. Apply the fix to the appropriate src/ module.

5. Recompile the assembler:

g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp

6. Run the full test suite — all 77 tests must pass:

bash tests/run_all_tests.sh

7. Add a new test case for the bug if one did not exist.

8. Commit, merge to main, and push. Tag a patch release:

git tag -a v1.2.1 -m "Patch: description" && git push origin v1.2.1

## 3.2 Adaptive Maintenance — Adding New Instructions

The assembler is designed for easy instruction set updates. No recompiling is needed to add new instructions:

1. Open halix.opcode in any text editor.

2. Add a new line in the format: MNEMONIC  OPCODE  OPERAND_TYPE

3. OPERAND_TYPE must be one of: NONE, IMM, LABEL, or DATA.

4. Save the file — no recompile needed.

5. Write a test .hal file that uses the new instruction and add to run_all_tests.sh.

## 3.3 Perfective Maintenance — Feature Improvements

For enhancements that improve usability or output quality without changing core functionality:

1. Open a GitHub Issue describing the improvement with justification.

2. Create a feature branch, implement, recompile, and run all 77 baseline tests.

3. Add new test cases if the improvement adds new behavior.

4. Commit, merge to main, and tag a minor release (e.g. v1.3.0).

## 3.4 Preventive Maintenance — Code Health

Scheduled preventive maintenance should be performed every major release cycle:

1. Review src/ modules for code that is difficult to read or maintain.

2. Update compiler and MSYS2 packages: pacman -Syu

3. Review and expand the test suite — target 100+ test cases for v2.0.

4. Update all documentation to reflect current behavior.

# 4. Version Numbering Strategy

The HALIX Assembler follows Semantic Versioning (SemVer): MAJOR.MINOR.PATCH

| Version Type | When to Increment | Example | Trigger |
| --- | --- | --- | --- |
| MAJOR | Breaking changes — new pass structure, changed .hlx format | v1.0 → v2.0 | New Halix ISA version, redesigned pipeline |
| MINOR | New features added in a backward-compatible way | v1.0 → v1.1 | New directives (.BLOCK), new CLI flags, new warnings |
| PATCH | Bug fixes and small corrections | v1.0 → v1.0.1 | Fix wrong opcode, fix error message typo |

# 5. Maintenance Schedule

| Activity | Frequency | Description | Owner |
| --- | --- | --- | --- |
| Bug triage | Weekly | Review any new GitHub Issues and assign severity and owner | Dev Team |
| Test suite run | Every commit | Run bash tests/run_all_tests.sh — all 77 tests must pass before any merge | GitHub CI |
| CHANGELOG update | Every release | Add entry to CHANGELOG.md documenting what changed in the new version | Dev Team |
| Compiler update | Quarterly | Run pacman -Syu in MSYS2 to update g++ and dependencies | Dev Team |
| Documentation review | Each minor release | Review and update README.md, SRS, SDD, TPD, DPD, and MPD to reflect current state | Dev Team |
| Test expansion | Each minor release | Add new test cases for any new instructions or features added | Dev Team |

# 6. Defect Management

## 6.1 Defect Severity Levels

| Severity | Definition | Example | Target Fix Time |
| --- | --- | --- | --- |
| Critical | Assembler crashes or produces no output | Segfault on valid input; assembler fails to start | Within 24 hours |
| High | Wrong machine code generated or valid program incorrectly rejected | HALT encodes as 9900 but assembler outputs 0000 | Within 3 days |
| Medium | Incorrect or misleading error message but correct detection | Error message says wrong line number | Within 1 week |
| Low | Cosmetic issues, documentation errors, minor UX improvements | Typo in log file message; README outdated | Next release |

## 6.2 Defect Log

All known defects resolved are documented below. New defects discovered post-deployment will be added here and tracked via GitHub Issues.

| ID | Severity | Description | Resolution | Version Fixed | Status |
| --- | --- | --- | --- | --- | --- |
| D-001 | High | .DATA before .ALLOC not detected | Added allocSeen flag in pass0() | v1.0 | CLOSED |
| D-002 | High | Double .BEGIN not detected | Added inCode guard in pass0() | v1.0 | CLOSED |
| D-003 | Low | Test runner wrong line numbers in .hlx checks | Updated run_test_file line numbers in test script | v1.0 | CLOSED |
| D-004 | High | Negative data values in .hlx output (e.g. =-5 producing 00-5 instead of -005) | Fixed formatting in pass4.cpp using signed integer output | v1.1.0 | CLOSED |
| D-005 | Medium | Symbol table display printing alphabetically instead of by address order | Fixed sort order in logger.cpp | v1.1.0 | CLOSED |
| D-006 | High | .BLOCK directive not implemented | Added .BLOCK support to types.h, pass0, pass1, pass4 | v1.1.0 | CLOSED |
| D-007 | Medium | CI pipeline failing due to Windows CRLF line endings in shell scripts | Added .gitattributes; converted all .sh files to Unix LF with sed | v1.2.0 | CLOSED |
| D-008 | Low | No way to check assembler version from command line | Added --version flag to main.cpp | v1.2.0 | CLOSED |

# 7. Change Management

## 7.1 Change Request Process

All changes to the HALIX Assembler must follow this process:

| Step | Action | Details | Output |
| --- | --- | --- | --- |
| 1 | Submit Change Request | Open a GitHub Issue describing the change, its rationale, and impact | GitHub Issue created |
| 2 | Review and Approve | Dev Team reviews the request and assigns it to a team member | Issue assigned |
| 3 | Create Branch | Create a git branch named fix/description or feature/description | Working branch |
| 4 | Implement Change | Make changes to source code in src/ modules, config, or documentation | Modified files |
| 5 | Test | Recompile and run all 77 tests — must all pass; CI must be green | Test results |
| 6 | Commit and Push | Commit with descriptive message and push to GitHub | Code on GitHub |
| 7 | Tag Release | Tag appropriate version (patch/minor/major) and push tag | New release tag |
| 8 | Update Docs | Update CHANGELOG.md and any affected SDLC documents | Updated docs |

# 8. Version History and Roadmap

## 8.1 Version History

| Version | Date | Changes | Tests |
| --- | --- | --- | --- |
| v1.0 | March 18, 2026 | Initial release. Five-pass assembler supporting all 54 Halix v12 instructions. External config file (halix.opcode). Output: .hlx, .lst, .log files. Modular src/ layout. | 36/36 PASS |
| v1.1.0 | March 31, 2026 | Added .BLOCK directive for array allocation. Expanded test suite from 36 to 77 tests. Added GitHub Actions CI pipeline. Fixed negative data values bug. Fixed symbol table display order. | 77/77 PASS |
| v1.2.0 | April 2, 2026 | Added --help, --man, --version CLI flags with full manual page. Added unused variable warning in pass3. Added pointer error messages with ^ indicator in pass0, pass1, pass3. Display team authors on every assembly run. Fixed CI CRLF line ending issue. Added .gitattributes. | 77/77 PASS |

## 8.2 Planned Future Versions

| Version | Target Date | Planned Changes | Type |
| --- | --- | --- | --- |
| v1.3.0 | TBD | Add --stats flag showing instruction count, data cells, labels, warnings. Add pointer errors in pass2a. ANSI color output. --check flag for validation only. | Minor |
| v1.4.0 | TBD | Disassembler: --disasm file.hlx reconstructs readable assembly. HTML listing output. Support Halix v25 instruction set. | Minor |
| v2.0.0 | TBD | Major redesign if Halix ISA changes fundamentally. CMake build system. Full regression test suite expansion to 100+ test cases. Updated all SDLC documents. | Major |

# 9. Maintenance Environment

| Component | Requirement |
| --- | --- |
| Operating System | Windows 10/11 (64-bit) with MSYS2 UCRT64, or Ubuntu (via GitHub Actions CI) |
| Terminal | MSYS2 UCRT64 — always use this for compiling and testing on Windows |
| Compiler | g++ 15.2.0 or later (mingw-w64-ucrt-x86_64-gcc via pacman) |
| Compile Command | g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp |
| Version Control | Git — push all changes to https://github.com/josiah1chuku/halix-assembler |
| CI/CD | GitHub Actions — auto-runs all 77 tests on every push to main |
| Test Runner | bash tests/run_all_tests.sh — must show 77/77 before any release |
| Config File | halix.opcode — must be in same directory as halixAssembler |
| Authentication | GitHub Personal Access Token (repo scope) for pushing |

END OF DOCUMENT  —  HALIX Assembler Maintenance Plan Document v2.0

Avenger Assembler — CEN5075, FAMU, 2026