HALIX Assembler

Test Plan Document (TPD)

Avenger Assembler Team  ·  CEN5075 Systems Software Engineering  ·  FAMU

Version 1.5  ·  April 20, 2026  ·  Document Status: Active

# Document control

| Document title | HALIX Assembler — Test Plan Document |
| --- | --- |
| Document version | 1.5 |
| Product version | v1.5.0 |
| Date | April 20, 2026 |
| SDLC phase | Verification & Validation |
| Companion documents | SRS v1.5, SDD v1.5, IMP v1.5, DPD v1.5, MPD v1.5 |
| Unit tests | 78 cases, organized in 8 groups |
| Acceptance tests | 46 programs from instructor Sample_HAL_Code |
| CI status | Green on main (ci.yml, codeql.yml, nuget.yml) |

# 1. Introduction

## 1.1 Purpose

This Test Plan Document describes the complete verification and validation strategy for the HALIX Assembler. It defines what is tested, how it is tested, who is responsible, what constitutes a pass or fail, and how defects are tracked. The plan is actively maintained — every new feature triggers an update to this document and a new test case in the suite.

## 1.2 Testing philosophy

The Avenger Assembler Team tests at two levels. At the unit level, each pass is verified in isolation against inputs that exercise both success paths and every documented error condition — 78 cases total. At the acceptance level, the assembler is run against 46 real programs written by the instructor and students from the Sample_HAL_Code collection — programs we did not write and did not design the assembler around. This dual strategy catches both implementation bugs (unit tests) and specification misunderstandings (acceptance tests).

## 1.3 Testing terminology

| Term | Meaning in this project |
| --- | --- |
| Unit test | Tests a single pass or component in isolation (tests/ directory) |
| Integration test | Tests the full assembler end-to-end on small programs (tests/integration/) |
| Acceptance test | Tests against programs not written by the development team (instructor_tests/) |
| Happy path | Input that should assemble successfully and produce correct output |
| Error path | Input that should fail with a specific error message |
| Regression test | A test added specifically to prevent a fixed defect from recurring |
| CI | Continuous Integration — automated test runs on every push to main |

# 2. Testing strategy

## 2.1 Test pyramid

The HALIX Assembler follows the standard test pyramid shape: many fast unit tests at the base, fewer integration tests in the middle, acceptance tests at the top. This shape minimizes the cost of regression detection while still catching system-level problems.

| Level | Count | Speed | Purpose |
| --- | --- | --- | --- |
| Unit tests (pass-level) | 63 | <10 s total | Verify each pass handles its cases |
| Integration tests | 15 | <5 s total | Verify full pipeline for small programs |
| Acceptance tests | 46 | <20 s total | Verify behavior on real student programs |
| Total | 124 | <35 s |  |

## 2.2 When each level runs

- Unit tests: every local developer run, every push to main, every pull request

- Integration tests: same as unit tests — they are part of run_all_tests.sh

- Acceptance tests: manually before each release; automated via run_instructor_tests.sh

- CodeQL security scan: every push to main

# 3. Unit test suite organization

The 78 unit tests are organized into 8 groups, one per pass plus two integration groups. Each group lives in its own subdirectory under tests/ with a suite file that lists the test cases in run order.

| Group | Cases | What it tests | Directory |
| --- | --- | --- | --- |
| Pass 0 — Directive Validation | 9 | Directive syntax, .ALLOC, .BEGIN/.END pairing | tests/p0/ |
| Pass 1 — Data Symbol Table | 17 | Variable names, duplicates, .DATA, .BLOCK, initializers | tests/p1/ |
| Pass 2a — Mnemonic Validation | 6 | Unknown mnemonics, typos, case sensitivity | tests/p2a/ |
| Pass 2b — Label Symbol Table | 5 | Label definition, duplicates, orphan labels | tests/p2b/ |
| Pass 3 — Operand Validation | 10 | DATA/LABEL/IMM operand checking, unused warnings | tests/p3/ |
| Pass 4 — Machine Code Generation | 16 | Machine word format, hlx file correctness | tests/p4/ |
| Integration — Happy Path | 8 | Full pipeline on valid programs | tests/integration/ |
| Integration — Error Path | 7 | Full pipeline with errors correctly propagating | tests/integration/ |

## 3.1 Test case naming

Every test case has a unique identifier: TC-<pass>-<NN>. The TC prefix stands for Test Case. The pass suffix matches the group (P0, P1, P2a, P2b, P3, P4, INT, ERR). The NN is the sequence number within the group, two digits.

tests/
├── p0/
│   ├── tc_p0_01.hal         # Input
│   ├── tc_p0_01.expected    # Expected log output
│   ├── tc_p0_02.hal
│   └── ...
├── p1/
│   └── (17 cases)
└── run_all_tests.sh

# 4. Test case catalog

## 4.1 Pass 0 — Directive Validation (9 cases)

| Case ID | Purpose | Expected |
| --- | --- | --- |
| TC-P0-01 | Valid .ALLOC / .BEGIN / .END sequence | Pass 0 success |
| TC-P0-02 | Missing .ALLOC before .DATA | Error: .DATA before .ALLOC |
| TC-P0-03 | Double .BEGIN | Error: .BEGIN already seen |
| TC-P0-04 | Missing .END at end of file | Error: .END not found |
| TC-P0-05 | Unknown directive .ALLOCATE | Error: unknown directive |
| TC-P0-06 | Negative .ALLOC size | Error: invalid .ALLOC size |
| TC-P0-07 | Zero .ALLOC size | Error: .ALLOC must be positive |
| TC-P0-08 | Comment lines are stripped correctly | Pass 0 success |
| TC-P0-09 | Empty file | Error: no .BEGIN found |

## 4.2 Pass 1 — Data Symbol Table (17 cases)

| Case ID | Purpose | Expected |
| --- | --- | --- |
| TC-P1-01 | Single .DATA declaration with initializer | x @ addr 0 = 5 |
| TC-P1-02 | Multiple .DATA declarations | Sequential addresses |
| TC-P1-03 | .DATA without initializer | 9999 sentinel value |
| TC-P1-04 | .DATA missing = sign before value | Error: invalid initializer |
| TC-P1-05 | Duplicate variable name | Error: duplicate |
| TC-P1-06 | Variable name starts with digit | Error: invalid name |
| TC-P1-07 | .BLOCK 5 array declaration | 5 sequential addresses |
| TC-P1-08 | .BLOCK with initializer list | Values set correctly |
| TC-P1-09 to -17 | Edge cases: long names, symbols, mixed case, etc. | Various |

## 4.3 Pass 2a — Mnemonic Validation (6 cases)

| Case ID | Purpose | Expected |
| --- | --- | --- |
| TC-P2a-01 | Verify all 61 v25 instructions load from halix.opcode | Count = 61 |
| TC-P2a-02 | Valid mnemonic LOAD | Pass 2a success |
| TC-P2a-03 | Typo LAOD | Error: unknown mnemonic LAOD |
| TC-P2a-04 | Lowercase load (rejected) | Error: mnemonic is case-sensitive |
| TC-P2a-05 | Made-up instruction ENDWHILE | Error: unknown mnemonic |
| TC-P2a-06 | Multiple bad mnemonics reported in one pass | All errors listed |

## 4.4 Pass 2b — Label Symbol Table (5 cases)

| Case ID | Purpose | Expected |
| --- | --- | --- |
| TC-P2b-01 | Simple label WHILE: LOAD x | WHILE @ addr 0 |
| TC-P2b-02 | Duplicate labels | Error: duplicate label |
| TC-P2b-03 | Label with no following instruction | Error: orphan label |
| TC-P2b-04 | Multiple labels on same program | All recorded correctly |
| TC-P2b-05 | Label used but never defined (checked in Pass 3) | Passes Pass 2b |

## 4.5 Pass 3 — Operand Validation (10 cases)

| Case ID | Purpose | Expected |
| --- | --- | --- |
| TC-P3-01 | DATA operand found in DST | Pass 3 success |
| TC-P3-02 | DATA operand not in DST | Error: undefined variable |
| TC-P3-03 | LABEL operand found in ILST | Pass 3 success |
| TC-P3-04 | LABEL operand not in ILST | Error: undefined label |
| TC-P3-05 | IMM operand correctly formatted =5 | Pass 3 success |
| TC-P3-06 | IMM operand missing = sign | Error: invalid immediate |
| TC-P3-07 | NONE instruction with unexpected operand | Error: INCR takes no operand |
| TC-P3-08 | DATA instruction with missing operand | Error: missing operand |
| TC-P3-09 | Unused variable generates warning (not error) | Warning issued |
| TC-P3-10 | Multiple operand errors in one file | All reported |

## 4.6 Pass 4 — Machine Code Generation (16 cases)

Each Pass 4 test has two variants: the main test validates the assembly log output, the -hlx variant validates the generated machine code file byte-for-byte against a known-good reference. Total: 8 programs × 2 variants = 16 cases.

| Case ID | Purpose |
| --- | --- |
| TC-P4-01 / -01-hlx | Simplest program: READ, WRITE, HALT |
| TC-P4-02 / -02-hlx | Arithmetic: LOAD, ADD, STORE |
| TC-P4-03 / -03-hlx | Branching: labels and BRANCH/BRT/BRF |
| TC-P4-04 / -04-hlx | Immediate instructions: SETI, ADDI |
| TC-P4-05 / -05-hlx | Subroutine call: BSUB and RET |
| TC-P4-06 / -06-hlx | Compare-and-branch patterns |
| TC-P4-07 / -07-hlx | Base-index: LOADA, iLOAD, iSTORE |
| TC-P4-08 / -08-hlx | All output files generated correctly |

## 4.7 Integration tests (15 cases)

Integration tests exercise the full pipeline on representative programs. Happy-path tests assemble successfully and produce binary-compatible .hlx files. Error-path tests verify that errors propagate correctly and no .hlx is produced on failure.

# 5. Acceptance testing

## 5.1 Source

Acceptance tests are the 46 programs in /home/codio/workspace/Sample_HAL_Code — a collection of .hal files written by the instructor and students from prior sessions. These programs were not written to accommodate our assembler; they exist independently. Running our assembler against them is the strongest evidence that the assembler handles real-world input.

## 5.2 Current results

| Outcome | Count | Interpretation |
| --- | --- | --- |
| Assembly successful | 32 | Full 5-pass pipeline completed, .hlx produced |
| Assembly rejected | 14 | Bug in student source code — NOT a defect in our assembler |
| Total | 46 |  |

## 5.3 The 14 rejected programs

Every rejection was investigated. In every case the error was in the student's source code — typos, missing = signs on data initializers, instructions that do not exist (like ENDWHILE), INCR with an operand. These are not our bugs; they are exactly the errors our assembler is designed to catch. If any of them had assembled silently, that would have indicated a defect in our pipeline.

Representative examples:

- two-robinsonN67x.hal — LAOD typo (should be LOAD); c .DATA 8 without = sign

- validateGT5-parrisD951.hal — INCR count (INCR takes no operand; should be LOAD count; INCR)

- three-ramjattanJ381.hal — .ALLOC 4 but 5 .DATA declarations

- log2-brownD86x.hal — invented ENDWHILE instruction; ans: as variable name

## 5.4 Acceptance test runner

The run_instructor_tests.sh script at the repo root automates acceptance testing:

bash run_instructor_tests.sh

Output format: PASS or FAIL per file, followed by a summary line. Example:

PASS  countBy5-crawfordJ558.hal
  PASS  oddSeriesSums-peeleM860.hal
  FAIL  two-robinsonN67x.hal
         LINE 38: ERROR - Invalid .DATA initializer: 8
         LINE 47: ERROR - Unknown instruction mnemonic: LAOD
  ...
  Results: 32 passed, 14 failed, 46 total

# 6. Continuous integration

## 6.1 Workflows

Three GitHub Actions workflows run automatically on every push to main:

| Workflow | File | Purpose | Trigger |
| --- | --- | --- | --- |
| HALIX Assembler CI | .github/workflows/ci.yml | Compile + full test suite | push, pull_request |
| CodeQL Security | .github/workflows/codeql.yml | Static security analysis | push, weekly cron |
| Publish NuGet | .github/workflows/nuget.yml | Build release artifacts | tag push (v*.*.*) |

## 6.2 CI compile gates

The CI workflow enforces three hard gates that must all pass before a merge is permitted to main:

- Clean compile: g++ -std=c++17 -Wall -Wextra with zero warnings and zero errors

- All unit tests pass: bash tests/run_all_tests.sh reports 78/78

- CodeQL security scan: zero new vulnerabilities

## 6.3 Branch protection

The main branch is protected. All changes must go through a pull request. The pull request cannot be merged until the three CI gates are green. This policy has already caught several issues during development where local testing succeeded but CI failed — most often due to missing files not added to the commit.

# 7. Pass/fail criteria

## 7.1 Per-release acceptance

A build is considered ready for release only when all of the following are true:

- All 78 unit tests pass (100% baseline)

- Compilation produces zero warnings under -Wall -Wextra

- CodeQL reports zero new vulnerabilities

- All three CI workflows are green on the tagged commit

- Acceptance tests produce the expected 32/46 result (no regression)

- Documentation is updated: CHANGELOG entry, README if user-facing changes

## 7.2 Regression policy

A test that was passing and is now failing blocks the merge. The responsible author must either fix the regression or, if the regression represents intentional behavior change, update the test and the relevant SRS requirement through the change management process. Tests are never silently modified to make them pass.

# 8. Defect tracking

## 8.1 Severity levels

| Severity | Definition | Target resolution |
| --- | --- | --- |
| Critical | Assembler crashes or produces no output on valid input | 24 hours |
| High | Wrong machine code; valid program incorrectly rejected | 3 days |
| Medium | Correct detection but incorrect error message/line | 1 week |
| Low | Cosmetic issues, docs, minor UX | Next release |

## 8.2 Defect lifecycle

- Discovered — a test fails or a user reports unexpected behavior

- Logged — GitHub Issue created with reproduction steps and expected vs. actual

- Triaged — severity assigned, owner assigned

- Regression test added — the failing case is captured as a permanent test

- Fixed — minimal change applied to the responsible module

- Verified — CI green, all tests including the new regression test pass

- Released — merged, tagged, included in the next patch or minor release

- Documented — CHANGELOG updated

## 8.3 Defect log (closed)

| ID | Severity | Description | Fixed in |
| --- | --- | --- | --- |
| D-001 | High | .DATA before .ALLOC not detected | v1.0 |
| D-002 | High | Double .BEGIN not detected | v1.0 |
| D-003 | Low | Test runner wrong line numbers in .hlx checks | v1.0 |
| D-004 | Medium | Unused-variable warning missing in Pass 3 | v1.2 |
| D-005 | Medium | Missing initializer warnings in pass1.cpp | v1.5 |
| D-006 | High | Opcode file format mismatch with instructor | v1.5 |

# 9. Test execution instructions

## 9.1 Running the full unit suite

cd ~/workspace/halix-assembler
g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp
bash tests/run_all_tests.sh

Expected output: '78 passed, 0 failed, 78 total. ALL TESTS PASSED.'

## 9.2 Running a single test

./halixAssembler tests/p3/tc_p3_04.hal

Inspect the log: cat tc_p3_04.log

## 9.3 Running acceptance tests

bash run_instructor_tests.sh

Expected output: 'Results: 32 passed, 14 failed, 46 total' — the 14 failures are student code bugs.

## 9.4 Running CI locally

To run the exact CI pipeline locally before pushing:

g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp 2>&1 | grep -E "warning|error"
# Should output nothing
bash tests/run_all_tests.sh

END OF DOCUMENT — HALIX Assembler Test Plan Document v1.5