HALIX Assembler

Deployment Plan Document (DPD)

Avenger Assembler Team  ·  CEN5075 Systems Software Engineering  ·  FAMU

Version 1.5  ·  April 20, 2026  ·  Document Status: Active

# Document control

| Document title | HALIX Assembler — Deployment Plan Document |
| --- | --- |
| Document version | 1.5 |
| Product version | v1.5.0 |
| Date | April 20, 2026 |
| SDLC phase | Deployment & Release Engineering |
| Companion documents | SRS v1.5, SDD v1.5, IMP v1.5, TPD v1.5, MPD v1.5 |
| Primary platform | Codio Ubuntu Linux (instructor-facing) |
| Secondary platforms | MSYS2 UCRT64 on Windows (developer-facing), Linux/macOS via install.sh |
| Distribution channel | GitHub Releases with attached binaries |

# 1. Introduction

## 1.1 Purpose

This Deployment Plan Document defines how the HALIX Assembler is packaged, published, installed, and verified on target environments. It covers the complete path from a tagged commit in the source repository to a working binary on an end-user's system. The plan exists so that any team member can deploy a release without consulting the original author — the process is documented, repeatable, and automated wherever possible.

## 1.2 Deployment principles

- Every deployment must be traceable to a specific git tag — no manual builds

- Every deployment must pass the full CI pipeline before being published

- Installation must work without sudo, without shell dependencies, and without a compiler

- Users must be able to verify they have a correct installation in one command

# 2. Target environments

## 2.1 Primary — Codio Ubuntu

Codio is the instructor's evaluation environment. All acceptance testing and the final demo run on Codio. This is the reference target: if it works on Codio, it works for the evaluation.

| Attribute | Value |
| --- | --- |
| Operating system | Ubuntu Linux (managed by Codio) |
| Shell | bash |
| Compiler available | g++ 11+ preinstalled |
| Network access | Permitted for github.com |
| Binary format | ELF 64-bit x86-64 |
| Install location | ~/workspace/halix-assembler/ |

## 2.2 Secondary — MSYS2 UCRT64

The developer-facing environment. All source code changes are typically made here first, then pushed and verified on Codio.

| Attribute | Value |
| --- | --- |
| Operating system | Windows 10/11 with MSYS2 installed |
| Shell | bash (via UCRT64 terminal) |
| Compiler | g++ via pacman (mingw-w64-ucrt-x86_64-gcc) |
| Binary format | PE/COFF .exe |
| Install location | C:\Users\<user>\Documents\halix-assembler\ |

## 2.3 Tertiary — any Linux/macOS

The install.sh script supports any Linux distribution or macOS system with bash, curl, and optionally g++. If the target architecture matches a published release binary, no compilation is needed — the binary is downloaded directly.

# 3. Deployment pipeline

The deployment pipeline has four sequential phases. No phase may be skipped, and each has explicit entry and exit criteria.

## 3.1 Phase 1 — Local verification

| Step | Command | Pass criterion |
| --- | --- | --- |
| Compile clean | g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp | Zero warnings, zero errors |
| Run unit tests | bash tests/run_all_tests.sh | 78/78 passed |
| Run acceptance tests | bash run_instructor_tests.sh | 32/46 (no regression) |
| Version check | ./halixAssembler --version | Displays correct version |

## 3.2 Phase 2 — CI gate

Once local verification passes, the developer pushes to a feature branch and opens a pull request. GitHub Actions runs:

- HALIX Assembler CI — compile and run full test suite

- CodeQL Security Analysis — static security scan

- Publish NuGet Package — builds and caches the release artifacts

All three workflows must be green before the pull request can be merged to main. Branch protection is enforced on main; this is not optional.

## 3.3 Phase 3 — Release tagging

After the pull request is merged, a release is cut by tagging the main branch:

git checkout main && git pull origin main
git tag -a v1.5.0 -m "Release v1.5.0 — v25 instruction set support"
git push origin v1.5.0

Pushing the tag triggers the release build workflow which attaches the compiled binaries to the GitHub Release page.

## 3.4 Phase 4 — Publication

- Go to GitHub → Releases → Draft a new release

- Select the tag pushed in Phase 3

- Set the release title: "HALIX Assembler v1.5.0"

- Paste the relevant CHANGELOG section into the release notes

- Verify that the Linux and Windows binaries and halix.opcode are attached

- Click Publish Release

- Verify install.sh fetches the new release binary correctly on a fresh Codio session

# 4. Installation procedures

## 4.1 One-line installer (recommended)

The fastest path for any user — the instructor, a teammate, or any student — to get a working assembler on Codio or Ubuntu:

curl -fsSL https://raw.githubusercontent.com/josiah1chuku/halix-assembler/main/install.sh | bash

The install.sh script performs the following actions automatically:

- Detects the operating system and architecture

- Creates the ~/workspace/halix-assembler directory if it does not exist

- Downloads the latest release binary for the detected platform from GitHub Releases

- Downloads halix.opcode from the same release

- Sets executable permissions on the binary

- Verifies the installation by running ./halixAssembler --version

- Prints a 'ready to use' confirmation with the binary path

## 4.2 Manual installation from source

For developers or environments where pre-built binaries are not suitable:

git clone https://github.com/josiah1chuku/halix-assembler.git
cd halix-assembler
g++ -std=c++17 -Wall -Wextra -o halixAssembler halixAssembler.cpp
bash tests/run_all_tests.sh   # verify 78/78

## 4.3 Windows via MSYS2

On Windows, after installing MSYS2 from msys2.org and opening the UCRT64 terminal:

pacman -S --needed mingw-w64-ucrt-x86_64-gcc git make
git clone https://github.com/josiah1chuku/halix-assembler.git
cd halix-assembler
g++ -std=c++17 -Wall -Wextra -o halixAssembler.exe halixAssembler.cpp
cp halixAssembler.exe halixAssembler   # test runner accepts either name

# 5. Verification checklist

After installation, a user can confirm the assembler is correctly installed and configured by running these commands in order:

| Command | Expected output |
| --- | --- |
| ./halixAssembler --version | HALIX Assembler v1.5.0 ... Avenger Assembler Team |
| ls halix.opcode | halix.opcode (file exists) |
| grep -c '#' halix.opcode | 61 |
| ./halixAssembler tests/p0/tc_p0_01.hal ¦ head -3 | Loaded 61 instructions from halix.opcode |
| bash tests/run_all_tests.sh ¦ tail -3 | 78 passed, 0 failed, 78 total |

If all five checks pass, the installation is verified. The assembler is ready for use.

# 6. Runtime integration

## 6.1 The halix.crun runtime

The HALIX Assembler produces .hlx machine code files. Executing those files requires a separate runtime:

| Runtime file | Version | Supports | Source |
| --- | --- | --- | --- |
| halix.crun | v1.7 (2011) | Opcodes 1–33 only | Legacy, in repo |
| halix_v25.crun | v25 (2025) | All 61 v25 opcodes | Instructor-provided, in repo |

Both runtimes are included in the repo. The v25 runtime is required to execute programs that use base-index instructions (opcodes 34-58). For programs using only opcodes 1-33, either runtime works — useful for backward compatibility testing.

## 6.2 Full end-to-end workflow

# 1. Assemble the .hal source
./halixAssembler my_program.hal
# 2. Inspect the listing (optional)
cat my_program.lst
# 3. Execute on the v25 runtime
./halix_v25.crun my_program.hlx

# 7. Rollback procedure

If a deployed release is found to have a critical defect, the rollback procedure restores users to the previous known-good version. The assembler's simple binary distribution makes rollback fast.

- Identify the last known-good tag (typically the previous release tag)

- Edit install.sh to pin the download URL to that tag instead of 'latest'

- Push the install.sh change to main (hotfix branch + expedited PR)

- Notify users via the GitHub Pages site and README.md that the latest release is under recall

- Update the defective release on GitHub — add a warning to the release notes

- Fix the defect on a fix branch following the normal process (see IMP 5.3)

- Cut a new patch release (e.g., v1.5.1) once the fix is verified

- Restore install.sh to use 'latest' and update the GitHub release notices

# 8. Deployment artifacts

## 8.1 What is published per release

| Artifact | Platform | Purpose |
| --- | --- | --- |
| halixAssembler (ELF binary) | Linux x86-64 | Codio and Linux users |
| halixAssembler.exe | Windows x86-64 | MSYS2 and native Windows users |
| halix.opcode | Any | Instruction set configuration |
| halix_v25.crun | Linux x86-64 | v25 runtime (from instructor) |
| install.sh | Any | One-line installer (downloads the above) |
| Source tarball | Any | For developers who want to inspect or modify |

## 8.2 Binary size and performance

| Metric | Value |
| --- | --- |
| Binary size (stripped) | ~280 KB |
| Startup time | <50 ms |
| Full test suite time | <35 seconds |
| Peak memory on largest test | <10 MB |

# 9. Environment management

## 9.1 Cross-environment compatibility

The assembler is tested on both MSYS2 UCRT64 (Windows) and Codio (Ubuntu) for every release. Any behavior difference between the two environments is a defect. To date, no such defects have been reported — the assembler produces byte-identical .hlx output on both platforms for the same input.

## 9.2 Known environment notes

- On MSYS2 the binary is halixAssembler.exe; on Linux it is halixAssembler (no extension). The test runner cp halixAssembler.exe halixAssembler step handles this on Windows.

- The halix.opcode file must be in the same working directory as the binary, OR passed via command-line (future enhancement, FR-CLI-06)

- On Codio the v25 runtime lives at ~/workspace/Halix_Software/halix_v25.crun — the install script copies it into the repo directory

- Google Colab can be used to cross-compile Linux ELF binaries when a developer has only a Windows machine

# 10. Deployment traceability

Deployment traceability connects what was deployed to what was tested to what was designed to what was required. This trail is maintained so that a defect in production can be traced back to the originating requirement or design decision.

| Deployment artifact | Traced back to |
| --- | --- |
| halixAssembler binary | IMP §3.1 build process, SDD §2.2 modules, SRS §3 FRs |
| halix.opcode file | SRS FR-CFG-01, SDD §4.1 loadConfig, v25 instruction PDF |
| install.sh one-liner | DPD §4.1 (this document) |
| test suite (78 cases) | TPD §3, cross-references SRS FR-* |
| CI workflows | TPD §6, DPD §3.2 |
| GitHub Release notes | CHANGELOG.md entries per IMP §7 |

END OF DOCUMENT — HALIX Assembler Deployment Plan Document v1.5