HALIX ASSEMBLER

Deployment Plan Document

Version 1.0  |  March 18, 2026

| Document Title | HALIX Assembler — Deployment Plan Document |
| --- | --- |
| Version | 1.0 |
| Date | March 18, 2026 |
| Project | HALIX Assembler |
| Deployment Target | GitHub Repository (Public Release v1.0) |
| Author | Development Team |
| Status | Approved for Deployment |

# 1. Introduction

This Deployment Plan Document (DPD) describes the strategy, steps, and verification procedures for deploying the HALIX Assembler v1.0 to a GitHub repository. The assembler translates Halix assembly language (.hal) source files into Halix machine code (.hlx) through a fully tested five-pass pipeline.

All 36 test cases across Passes 0–4 passed successfully prior to this deployment. The deployment method selected is a GitHub public repository with a tagged v1.0 release, allowing team members and end users to download the assembler directly.

## 1.1 Deployment Goals

The goals of this deployment are to make the HALIX Assembler available to all team members and students via a permanent, versioned URL; to preserve the full project history including source code, tests, config files, and documentation; to allow future updates to be made cleanly through pull requests and new release tags; and to provide a professional deliverable that can be referenced in academic or portfolio submissions.

## 1.2 Scope

This deployment covers the HALIX Assembler source code, compiled binary, instruction configuration file, all test files, sample programs, templates, and documentation. It does not cover deployment of a Halix virtual machine or runtime environment.

# 2. Deployment Package

The following files and folders make up the complete deployment package for HALIX Assembler v1.0:

| File / Folder | Type | Purpose |
| --- | --- | --- |
| halixAssembler.cpp | Source Code | Main assembler source — compile to produce the binary |
| halixAssembler.exe | Binary | Compiled Windows executable — run directly |
| halix.opcode | Config | External instruction set — edit to add new instructions without recompiling |
| tests/run_all_tests.sh | Test Runner | Runs all 36 automated test cases in one command |
| tests/tc_p*.hal | Test Files | 36 test input files covering all five assembler passes |
| programs/demo.hal | Sample | Working demo program — countdown loop using branch instructions |
| templates/program_template.hal | Template | Starter template for new Halix programs with header comments |
| docs/README.md | Documentation | Quick-start guide — compile, assemble, add instructions, run tests |
| docs/CHANGELOG.md | Documentation | Version history and list of changes per release |
| SRS_Halix_v2.docx | Document | Software Requirements Specification v2.0 |
| SDD_Halix_v2.docx | Document | Software Design Description v2.0 |
| TPD_Halix_v2.docx | Document | Test Plan Document v2.0 — all 36 test cases and results |
| DPD_Halix_v1.docx | Document | This Deployment Plan Document |

# 3. Pre-Deployment Checklist

All items below must be confirmed before pushing to GitHub:

| # | Checklist Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | All 36 test cases pass: bash tests/run_all_tests.sh shows 36/36 | Dev Team | DONE |
| 2 | halixAssembler.exe compiles cleanly with g++ -std=c++17 | Dev Team | DONE |
| 3 | halix.opcode contains all 54 instructions | Dev Team | DONE |
| 4 | README.md is complete and accurate | Dev Team | DONE |
| 5 | CHANGELOG.md documents v1.0 features | Dev Team | DONE |
| 6 | SRS, SDD, TPD, DPD documents are final versions | Dev Team | DONE |
| 7 | demo.hal assembles successfully | Dev Team | DONE |
| 8 | No debug/temp files included (.log, .hlx, .lst from tests) | Dev Team | DONE |
| 9 | GitHub account created and repository initialized | Dev Team | PENDING |
| 10 | Repository set to Public visibility | Dev Team | PENDING |

# 4. Deployment Steps

Follow all steps in order. Complete each step before proceeding to the next.

## 4.1 Create the GitHub Repository

Step 1:  Open a browser and go to https://github.com and sign in.

Step 2:  Click the green "New" button (top left) to create a new repository.

Step 3:  Set Repository name to:  halix-assembler

Step 4:  Set Description to:  HALIX Assembly Language Assembler — translates .hal source to .hlx machine code

Step 5:  Select "Public" visibility.

Step 6:  Check "Add a README file" — this will be replaced with your own README.

Step 7:  Click "Create repository".

## 4.2 Initialize Local Git Repository

Open MSYS2 UCRT64 and run these commands:

cd /c/Users/chuku/Downloads

git init

git config user.name  "Your Name"

git config user.email "your@email.com"

## 4.3 Create .gitignore

Prevent generated output files from being committed:

cat > .gitignore << 'EOF'

# Assembler output files

*.hlx

*.lst

*.log

# Compiled object files

*.o

# Test compile artifacts

test_compile.*

compile_log.txt

EOF

## 4.4 Stage and Commit All Files

git add halixAssembler.cpp

git add halixAssembler.exe

git add halix.opcode

git add tests/

git add programs/

git add templates/

git add docs/

git add .gitignore

git add *.docx

git status

Verify all expected files appear in green under 'Changes to be committed', then commit:

git commit -m "Initial release: HALIX Assembler v1.0 — all 36 tests passing"

## 4.5 Connect to GitHub and Push

Replace YOUR_USERNAME with your actual GitHub username:

git remote add origin https://github.com/YOUR_USERNAME/halix-assembler.git

git branch -M main

git push -u origin main

You will be prompted for your GitHub username and password (or personal access token).

## 4.6 Create a Release Tag v1.0

git tag -a v1.0 -m "HALIX Assembler v1.0 — Initial Release"

git push origin v1.0

Then on GitHub, go to your repository → "Releases" → "Create a new release" → select tag v1.0 → upload halixAssembler.exe and halix.opcode as release assets → click "Publish release".

# 5. Post-Deployment Verification

After pushing to GitHub, verify the deployment was successful:

| # | Verification Step | Expected Result | Priority |
| --- | --- | --- | --- |
| 1 | Visit https://github.com/YOUR_USERNAME/halix-assembler in a browser | Repository visible with all files | High |
| 2 | Check README.md renders correctly on the repository home page | Formatted README with Quick Start section | High |
| 3 | Verify all folders are present: tests/, programs/, templates/, docs/ | All 4 folders visible | High |
| 4 | Download halixAssembler.exe from the v1.0 release assets | File downloads without errors | High |
| 5 | Run the downloaded exe: ./halixAssembler.exe programs/demo.hal | Assembly successful, .hlx created | High |
| 6 | Clone the repo fresh and run the test suite | 36/36 tests pass after fresh clone | High |
| 7 | Verify .hlx .lst .log files are NOT in the repository | .gitignore working correctly | Medium |
| 8 | Check release tag v1.0 appears under Releases tab | Tag v1.0 with release notes visible | Medium |

# 6. Repository Structure

The final GitHub repository will have the following structure:

| Path | Contents |
| --- | --- |
| halix-assembler/ | Repository root |
| ├── halixAssembler.cpp | Main assembler source code |
| ├── halixAssembler.exe | Compiled Windows binary |
| ├── halix.opcode | 54-instruction configuration file |
| ├── .gitignore | Excludes .hlx .lst .log output files |
| ├── SRS_Halix_v2.docx | Software Requirements Specification |
| ├── SDD_Halix_v2.docx | Software Design Description |
| ├── TPD_Halix_v2.docx | Test Plan Document — 36 test cases |
| ├── DPD_Halix_v1.docx | This Deployment Plan Document |
| ├── tests/ | All test files |
| │ ├── run_all_tests.sh | Automated test runner (36 tests) |
| │ ├── tc_p0_01.hal … tc_p0_06.hal | Pass 0 test inputs |
| │ ├── tc_p1_01.hal … tc_p1_08.hal | Pass 1 test inputs |
| │ ├── tc_p2a_01.hal … tc_p2a_06.hal | Pass 2a test inputs |
| │ ├── tc_p3_01.hal … tc_p3_08.hal | Pass 3 test inputs |
| │ └── tc_p4_01.hal … tc_p4_04.hal | Pass 4 test inputs |
| ├── programs/ | Sample programs |
| │ └── demo.hal | Countdown loop demo program |
| ├── templates/ | Starter templates |
| │ └── program_template.hal | Blank template with header comments |
| └── docs/ | Documentation |
| ├── README.md | Quick-start guide |
| └── CHANGELOG.md | Version history |

# 7. Rollback Plan

If a critical issue is discovered after deployment, follow these steps to roll back:

## 7.1 Minor Issue — Patch Release

For non-critical bugs (e.g. documentation error, test script fix):

Step 1:  Fix the issue in the local project folder.

Step 2:  Rerun the full test suite to confirm 36/36 pass.

Step 3:  Commit the fix: git commit -m "Fix: description of fix"

Step 4:  Push: git push origin main

Step 5:  Tag a patch release: git tag -a v1.0.1 -m "Patch: description" && git push origin v1.0.1

## 7.2 Critical Issue — Revert Release

If the released binary or source is critically broken:

Step 1:  On GitHub, go to Releases and delete the v1.0 release assets.

Step 2:  Upload corrected files as new release assets.

Step 3:  Add a release note describing what was fixed.

Step 4:  Notify all users via team communication channel.

# 8. Maintenance Plan

After deployment, the following maintenance activities apply:

| Activity | Description | Trigger | Owner |
| --- | --- | --- | --- |
| Add new instruction | Edit halix.opcode — no recompile needed. Add test case to tests/. Update CHANGELOG.md. | New ISA requirement | Dev Team |
| Bug fix | Fix halixAssembler.cpp, rerun 36 tests, commit and tag patch release. | Defect reported | Dev Team |
| Documentation update | Edit README.md or docs/ files and push to main branch. | Content change | Dev Team |
| Major version release | Tag v2.0 with new features, updated SRS/SDD/TPD/DPD documents. | Feature milestone | Dev Team |
| Dependency update | Reinstall g++ via pacman in MSYS2 if compiler issues arise. | Compiler broken | Dev Team |

END OF DOCUMENT  —  HALIX Assembler Deployment Plan Document v1.0