HALIX ASSEMBLER

Maintenance Plan Document

Version 1.0  |  March 19, 2026

| Document Title | HALIX Assembler — Maintenance Plan Document |
| --- | --- |
| Version | 1.0 |
| Date | March 19, 2026 |
| Project | HALIX Assembler |
| Current Release | v1.0 — 36/36 tests passing |
| Repository | https://github.com/josiah1chuku/halix-assembler |
| Author | Development Team |
| Status | Active Maintenance |

# 1. Introduction

This Maintenance Plan Document (MPD) defines the strategy, procedures, and responsibilities for maintaining the HALIX Assembler after its initial deployment as version 1.0. Maintenance is the final and ongoing phase of the Software Development Life Cycle (SDLC), ensuring the assembler remains functional, up to date, and aligned with evolving requirements.

The HALIX Assembler translates Halix assembly language (.hal) source files into machine code (.hlx) through a five-pass pipeline. It supports 54 instructions loaded from an external configuration file (halix.opcode), making it easy to extend without recompiling the source code.

## 1.1 Maintenance Objectives

The objectives of this maintenance plan are to provide clear procedures for fixing defects discovered after deployment; to define how new instructions and features are added to the assembler; to establish version control and release management standards; to document responsibilities for each type of maintenance activity; and to ensure the test suite remains current and all 36 baseline tests continue to pass after every change.

## 1.2 Scope

This plan covers all maintenance activities for the HALIX Assembler v1.0 and future versions, including corrective maintenance (bug fixes), adaptive maintenance (new instruction sets), perfective maintenance (performance and usability improvements), and preventive maintenance (code refactoring and documentation updates).

# 2. Types of Maintenance

The HALIX Assembler maintenance activities are organized into four standard categories as defined by IEEE standard for software maintenance:

| Type | Definition | HALIX Examples | Priority |
| --- | --- | --- | --- |
| Corrective | Fixing defects and errors discovered after deployment | Fix a bug where BRANCH instruction generates wrong machine word; fix pass0 missing error condition | High |
| Adaptive | Modifying the system to work in a changed environment or new requirements | Add new instructions to halix.opcode; support a new Halix instruction set version (v13, v25) | High |
| Perfective | Improving performance, usability, or maintainability without changing functionality | Improve error messages; add color output; generate HTML listing files; optimize pass4 speed | Medium |
| Preventive | Restructuring or updating code to prevent future problems | Refactor pass functions into separate files; update compiler version; add more test cases | Low |

# 3. Maintenance Procedures

## 3.1 Corrective Maintenance — Bug Fix Procedure

Follow these steps whenever a defect is reported or discovered:

1.  Log the defect in the GitHub Issues tab with title, description, steps to reproduce, and expected vs actual behavior.

2.  Assign a severity: Critical (assembler crashes), High (wrong output), Medium (misleading error message), Low (cosmetic).

3.  Create a fix branch:

git checkout -b fix/description-of-bug

4.  Apply the fix to halixAssembler.cpp or halix.opcode.

5.  Recompile the assembler:

g++ -std=c++17 -o halixAssembler halixAssembler.cpp

6.  Run the full test suite — all 36 tests must pass:

bash tests/run_all_tests.sh

7.  Add a new test case for the bug if one did not exist.

8.  Commit, merge to main, and push:

git commit -m "Fix: description of bug"

git push origin main

9.  Tag a patch release:

git tag -a v1.0.1 -m "Patch: description" && git push origin v1.0.1

10.  Update CHANGELOG.md with the fix details.

## 3.2 Adaptive Maintenance — Adding New Instructions

The assembler is designed for easy instruction set updates. No recompiling is needed to add new instructions:

1.  Open halix.opcode in any text editor.

2.  Add a new line in the format:  MNEMONIC  OPCODE  OPERAND_TYPE

SWAP    55   DATA

PUSH    56   DATA

POP     57   NONE

3.  OPERAND_TYPE must be one of: NONE, IMM, LABEL, or DATA.

4.  Save the file — no recompile needed.

5.  Write a test .hal file that uses the new instruction.

6.  Run the assembler to verify the new instruction assembles correctly:

./halixAssembler.exe tests/new_instruction_test.hal

7.  Add the test to run_all_tests.sh and confirm all tests pass.

8.  Commit and push the updated halix.opcode and test files.

9.  Update CHANGELOG.md documenting the new instructions.

## 3.3 Perfective Maintenance — Feature Improvements

For enhancements that improve usability or output quality without changing core functionality:

1.  Open a GitHub Issue describing the improvement with justification.

2.  Create a feature branch:

git checkout -b feature/description

3.  Implement the improvement in halixAssembler.cpp.

4.  Recompile and run all 36 baseline tests — they must all still pass.

5.  Add new test cases if the improvement adds new behavior.

6.  Commit, merge to main, and tag a minor release (e.g. v1.1.0).

## 3.4 Preventive Maintenance — Code Health

Scheduled preventive maintenance should be performed every major release cycle:

1.  Review halixAssembler.cpp for code that is difficult to read or maintain.

2.  Update compiler and MSYS2 packages:

pacman -Syu

3.  Review and expand the test suite — target 50+ test cases for v2.0.

4.  Update all documentation to reflect current behavior.

5.  Archive old release binaries on GitHub.

# 4. Version Numbering Strategy

The HALIX Assembler follows Semantic Versioning (SemVer): MAJOR.MINOR.PATCH

| Version Type | When to Increment | Example | Trigger |
| --- | --- | --- | --- |
| MAJOR | Breaking changes — new pass structure, changed .hlx format, incompatible instruction set | v1.0 → v2.0 | New Halix ISA version, redesigned pipeline |
| MINOR | New features added in a backward-compatible way — new instructions, new output files, improved listing | v1.0 → v1.1 | New instructions in halix.opcode, new .lst format |
| PATCH | Bug fixes and small corrections that do not change the interface or add features | v1.0 → v1.0.1 | Fix wrong opcode, fix error message typo |

## 4.1 Release Tagging Commands

Use these commands to tag and publish a new release:

# Patch release

git tag -a v1.0.1 -m "Patch: description of fix"

git push origin v1.0.1

# Minor release

git tag -a v1.1.0 -m "Minor: description of new feature"

git push origin v1.1.0

# Major release

git tag -a v2.0.0 -m "Major: description of breaking change"

git push origin v2.0.0

# 5. Maintenance Schedule

The following schedule defines regular maintenance activities for the HALIX Assembler:

| Activity | Frequency | Description | Owner |
| --- | --- | --- | --- |
| Bug triage | Weekly | Review any new GitHub Issues and assign severity and owner | Dev Team |
| Test suite run | Every commit | Run bash tests/run_all_tests.sh — all 36 tests must pass before any merge | Dev Team |
| CHANGELOG update | Every release | Add entry to CHANGELOG.md documenting what changed in the new version | Dev Team |
| Compiler update | Quarterly | Run pacman -Syu in MSYS2 to update g++ and dependencies | Dev Team |
| Documentation review | Each minor release | Review and update README.md, SRS, SDD, TPD, DPD, and MPD to reflect current state | Dev Team |
| Test expansion | Each minor release | Add new test cases for any new instructions or features added | Dev Team |
| Full SDLC review | Each major release | Update all SDLC documents — SRS, SDD, TPD, DPD, MPD — for the new version | Dev Team |

# 6. Defect Management

## 6.1 Defect Severity Levels

| Severity | Definition | Example | Target Fix Time |
| --- | --- | --- | --- |
| Critical | Assembler crashes or produces no output | Segfault on valid input; halixAssembler.exe fails to start | Within 24 hours |
| High | Wrong machine code generated or valid program incorrectly rejected | HALT encodes as 9900 but assembler outputs 0000 | Within 3 days |
| Medium | Incorrect or misleading error message but correct detection | Error message says wrong line number | Within 1 week |
| Low | Cosmetic issues, documentation errors, minor UX improvements | Typo in log file message; README outdated | Next release |

## 6.2 Defect Log

All known defects resolved in v1.0 are documented below. New defects discovered post-deployment will be added here and tracked via GitHub Issues.

| ID | Severity | Description | Resolution | Version Fixed | Status |
| --- | --- | --- | --- | --- | --- |
| D-001 | High | .DATA before .ALLOC not detected | Added allocSeen flag in pass0() | v1.0 | CLOSED |
| D-002 | High | Double .BEGIN not detected | Added inCode guard in pass0() | v1.0 | CLOSED |
| D-003 | Low | Test runner wrong line numbers in .hlx checks | Updated run_test_file line numbers in test script | v1.0 | CLOSED |

# 7. Change Management

## 7.1 Change Request Process

All changes to the HALIX Assembler — whether bug fixes, new features, or documentation updates — must follow this process:

| Step | Action | Details | Output |
| --- | --- | --- | --- |
| 1 | Submit Change Request | Open a GitHub Issue describing the change, its rationale, and impact | GitHub Issue created |
| 2 | Review and Approve | Dev Team reviews the request and assigns it to a team member | Issue assigned |
| 3 | Create Branch | Create a git branch named fix/description or feature/description | Working branch |
| 4 | Implement Change | Make changes to source code, config, or documentation | Modified files |
| 5 | Test | Recompile and run all 36 tests — must all pass | Test results |
| 6 | Commit and Push | Commit with descriptive message and push to GitHub | Code on GitHub |
| 7 | Tag Release | Tag appropriate version (patch/minor/major) and push tag | New release tag |
| 8 | Update Docs | Update CHANGELOG.md and any affected SDLC documents | Updated docs |

# 8. Version History and Roadmap

## 8.1 Version History

| Version | Date | Changes | Tests |
| --- | --- | --- | --- |
| v1.0 | March 18, 2026 | Initial release. Five-pass assembler supporting all 54 Halix v12 instructions. External config file (halix.opcode). Output: .hlx, .lst, .log files. Full test suite with 36 test cases. | 36/36 PASS |

## 8.2 Planned Future Versions

| Version | Target Date | Planned Changes | Type |
| --- | --- | --- | --- |
| v1.1.0 | TBD | Support Halix v25 instruction set. Add new instructions from Halix_v25_InstructionSet.pdf to halix.opcode. Add test cases for new instructions. | Minor |
| v1.2.0 | TBD | Improve error messages with color output. Add line number highlighting in .lst file. Improve user experience for students. | Minor |
| v2.0.0 | TBD | Major redesign if Halix ISA changes fundamentally. Updated SRS, SDD, TPD, DPD, and MPD. Full regression test suite expansion to 100+ test cases. | Major |

# 9. Maintenance Environment

All maintenance activities require the following environment to be set up correctly:

| Component | Requirement |
| --- | --- |
| Operating System | Windows 10/11 (64-bit) |
| Terminal | MSYS2 UCRT64 — always use this for compiling and testing |
| Compiler | g++ 15.2.0 or later (mingw-w64-ucrt-x86_64-gcc via pacman) |
| Compile Command | g++ -std=c++17 -o halixAssembler halixAssembler.cpp |
| Version Control | Git — push all changes to https://github.com/josiah1chuku/halix-assembler |
| Test Runner | bash tests/run_all_tests.sh — must show 36/36 before any release |
| Config File | halix.opcode — must be in same directory as halixAssembler.exe |
| Authentication | GitHub Personal Access Token (repo scope) for pushing |

END OF DOCUMENT  —  HALIX Assembler Maintenance Plan Document v1.0